CDF GRID Contribution to the Experiments Board

# Introduction

Run II of the Tevatron began in March 2001, and is foreseen to continue until the start of LHC. CDF is expected to store over 1 Petabyte of data on tape in Run II. Data handling in CDF has become an important issue as we devise schemes to reduce the data to a manageable size and proceed with physics analyses.  Of particular interest to the UK are the problems of data access and resource sharing, which we envisage solving within the framework of the GRID.

This document outlines the CDF requirements for a UK GRID. We start by summarizing the data model for the UK institutes on CDF. An evaluation of the requirements with regard to how GRID can provide solutions follows.  Detailed use cases have been worked out to provide the rationale for the requirements.  Following this, the UK CDF group describes the expertise and resources it has to offer.  Timescales and goals for the project are given. Potential areas of collaboration and manpower requirements are outlined before concluding. Background information on the CDF Data File Catalogue is provided in an appendix.

# UK CDF Data Model

We begin with a description of the data samples and analysis model. This is followed by a summary of dataset size, simulation needs and the CDF software framework.  These subsections set the stage for the requirements stated in the next section.

## Description of Data Samples

The data sets at CDF are organised by trigger type.  The UK institutes intend to perform many physics analyses in the fields of B physics, electroweak measurements and searches for new physics.  The relevant data samples are summarised in the table below.

| Physics | Physics Trigger Set | # Evts |
| --- | --- | --- |
| B lifetime B oscillations CP violation | Central J/psi | 12 M |
|  | Displaced vertex trigger | 1000 M |
| W/Z Higgs SUSY B physics | High Pt leptons | 2M |
|  | Inclusive electrons | 50M |
|  | Inclusive muons | 14M |
| SUSY Calibrations | High Et photons | 58M |
| Higgs | Z->b bbar | 6M |

## CDF Analysis Model

Raw data are processed at Fermilab on a production farm of Linux PCs to produce Secondary Data Sets, which consist of higher level objects (e.g. tracks, jets, missing energy etc.) in addition to the raw data.  UK physics analyses will proceed by filtering the Secondary Data Set to produce a Tertiary Data Set, which is a subset of the Secondary and may store less information per event.  We will use the Tertiary Data Set to produce ntuples of the salient information for a given analysis, which can be analysed on local machines in conjunction with ntuples of simulation information.

The following operations on the data may need to be performed by the UK computing resources:

- Reprocessing of the data: If better detector constants are produced, secondary data sets containing sufficient information can be processed to make new Secondary Data Sets.  These could be exported to FNAL.

- Filtering: Strip the Secondary Data Sets to produce Tertiary Sets.  Each selected event could either be fully copied or a set of pointers to individual events could be stored.

- Analysis: Perform analysis operations on Secondary or Tertiary Data Sets and store the additional information along with the event.  Analysis and filtering are often performed together.

- Ntuple Creation: From the Secondary or Tertiary Data Sets, store salient information in ntuples.  Analysis and filtering may be performed at the same time.

- Ntuple Analysis: Analyse the ntuple, usually on a local machine.

- Simulation: Run a physics generator and a detector simulation to produce Secondary Data Sets that look like ‘real’ data, though they usually contain additional ‘truth’ banks.

- Fast simulation: Run a physics generator and a fast simulation (often just 4-vector smearing) to access large statistics.

The facilities at Fermilab are not sufficient to allow us achieve this in a timely fashion, either for data analysis or for simulation (for which no central production is envisaged).  We are looking to implement a GRID-like solution, with shared processing power and the CDF data sets distributed about the disk storage in the UK.

## Summary of Data Size

The table below summarises the size of the datasets at each stage of the analysis model.

| Data Sample | Secondary(Gb) | Tertiary(Gb) | Ntuple(Gb) |
| --- | --- | --- | --- |
| Central-J/ | 1,200 | 120 | 12 |
| Displaced vertex trigger | 100,000 | 1,000 | 100 |
| High Pt leptons | 200 | 100 | 20 |
| Inclusive electrons | 5,000 | 200 | 50 |
| Inclusive muons | 1,400 | 56 | 14 |
| High Et photons | 5,800 | 580 | 58 |
| Z->b bbar | 600 | 300 | 60 |

## Simulation

There is little centralized production of simulation at CDF.  Thus the UK will be responsible for making simulated data samples for each of the analyses we are interested in.  We will have two classes of simulation generation:

- Full simulation to optimise data selection in an analysis.  This will result in tertiary data samples of about 50G which must be stored, and from which ntuples are made.

- Fast simulation to test biases or systematic errors in an analysis.  Up to 1012 events may need to be generated, although only a small amount of disk space is required since the whole event need not be stored.  This is consequently a CPU limited task.

## CDF Analysis Framework

CDF reconstruction and analysis takes place in a software framework called “Analysis Control++” (AC++), similar in conception to the BaBar software framework with which it shares a great deal of low level code.  The framework code, like the vast majority of the CDF software, is written in C++ and employs numerous object-oriented programming techniques to provide the most convenient API. The only significant remaining use of Fortran is in the Monte Carlo generators.

The framework is fundamentally modular, with users specifying sequences of modules in order to perform reconstruction or analysis tasks. User modules are easily compiled and linked into binaries containing standard CDF modules. AC++ jobs are controlled through a script written in Tcl/Tk, provided as an argument to the binary. The sequences of modules, together with the sets of parameters that determine the operations of the modules, are specified in this Tcl file, along with Framework parameters such as the number of events that are to be processed. All module sequences must contain an input module. In the case of simulation this can be a Monte Carlo event generator; for data jobs it would usually be the data handling input module in which standard datasets or else specific run and event ranges are specified.

The CDF software framework reads in and writes out events in sequential ROOT format. The Event Data Model (EDM) is the CDF structure for arranging both the persistent (i.e. disk resident) and the transient (i.e. memory resident) representations of the events as collections of objects with various common properties, connecting links, etc. An important near-future upgrade of the CDF software is the implementation of multi-branch ROOT I/O. Different parts of the event data will live in different branches and will only be physically read-in as required, thus greatly reducing the I/O related overheads in many applications.

Databases are a crucial ingredient of CDF operations. Trigger, calibration, run conditions and data handling information are all stored in a database that, typically, every user application would need to access at least once per job. Within Fermilab CDF has decided to use Oracle, with which any future extensions of the CDF software must also be compatible. It is likely that, in the near future, a freeware database such as MySQL or PostgreSQL will be supported for offsite users such as those at UK institutions. A heterogeneous database environment must therefore be anticipated and planned for. Details of the CDF Data File Catalogue can be found in the appendix.

In the first instance it can be assumed that a CDF software installation exists on all machines available on the GRID to run CDF software tasks. These installations can be made to contain standard executables, such as those required to run standard reconstruction or make standard ntuples. However, alternative schemes are being developed for distributed Monte Carlo production whereby all necessary shared libraries and associated files are packaged together with the specified binary, such that it can be run on any machine of a given architecture and operating system version.

# CDF Requirements

## Hardware Requirements

- HW1: Adequate bandwidth between the UK and Fermilab to re-populate the disks with newly available datasets (following, for example, a full reprocessing of the data on the CDF production farms) in a period of time that does not reasonably interfere with analysis: 3 TB in 2 weeks. This corresponds to a sustained rate of approximately 20 Mb/s.

- HW2: Adequate bandwidth between UK sites for the transfer of secondary datasets (following, for example, reprocessing by a UK group) as they are created. This should be more than the bandwidth of HW1, and less than the limit imposed by disk access (i.e. between 20 Mb/s and 100 Mb/s).

## Middleware Requirements

- MW1: A web-based browser tool that generates reports containing parameters that describe datasets. It must be possible to impose requirements on the parameters (cuts, ranges, lists, …)

- MW2: Tools to add new datasets to the Data File Catalogue.

- MW3: A mechanism to copy data to and from a given site, via network or tape transport. Appropriate data integrity checks will be made and, if successful, appropriate metadata updates will be performed.

- MW4: A database system for tracking the data held at a site and available at other sites.  This system has the following requirements:

  - Databases may be local, publishing their contents for use at remote sites.

  - In the first instance this can be a central database which is exported periodically (at least nightly) to all remote sites.

  - The database system must function with both Oracle and freeware databases. This probably requires the use of standard SQL.

  - The system may use proprietary SQL for read operations only when a significant demonstration of manpower savings is demonstrated.

  - The system may use proprietary SQL for write operations.

  - The database system must follow the standards described by the Fermilab database (ODS-DBA) group.

- MW5: Sites must make information about system resources (including CPU, disk space, tape robot space and relevant network capabilities), available to remote users.

- MW6: The resource availability information must be translated into costs that are relevant to the end-user. The most obvious cost is the time taken for a specified file transfer or analysis task to complete.

- MW7: A mechanism to allow jobs from participating remote sites to be run locally. Amongst other things, this must involve the ability to appropriately prioritize different classes of job. For example, in the case of systems being used for both interactive work and batch jobs, priority must be given to local interactive users.

- MW8: Priority must be determined from a match of resources needed on a given computing node to resources available.

- MW9: Job status monitoring. Convenient tools must be made available to end-users to evaluate the status of their jobs, wherever they are running.

- MW10: All CDF jobs must see one of the following standard CDF environments:

  - Standard development: access to code for building and database server

  - Level 3 – like environment: database, executable and ancillary files exported as tar balls.

  - Farm-like environment: executable and ancillary files exported as tar balls, database server accessible across network.

- MW11: A method for deducing the most cost-effective manner to store data, potentially across multiple sites or constrained to a specific site (e.g. MAP or a local machine).

- MW12: Resource availability must include read, write and execute permissions on all disk storage areas.

- MW13: Quality of service guarantees that distinguish amongst (in order of priority):

  - Video conferencing

  - Distributed collaborative work

  - Metadata transfer

  - Data transfer.

- MW14: A data entry method for simulation parameters that works with the database browser, so that simulations may be made starting either fresh or with parameters from a previous simulation.

- MW15: There must be a method to obtain random number seeds for simulation.

- MW16: GRID middleware must be compatible with Fermilab security policy.

## Data File Catalogue Requirements

In addition to the information already contained in the CDF Data File Catalogue (for example, pertaining to the dataset name, run sections etc.), it is anticipated that the following information might be required of data in order for it to be used by GRID applications:

- DFC1: Location. In addition to geographical information, the metadata could contain a link to site-specific information such as network connectivity and bandwidths, available CPU etc.

- DFC2: Persistency state. Are the data:

  - Disk resident,

  - Tape robot resident,

  - Available on tape for manual staging.

- DFC3: Reprocessing flags, which indicate the time and type of reprocessing that has been performed on the data. For example, the type of reprocessing will include the version of the CDF software used.

- DFC4: Parent/child links. For example, Standard Ntuple data must point back to the secondary dataset from which it was made. Enough information must be provided to ensure reproducibility of results.

- DFC5: Must accommodate storage of parameters for all HEP generators.

# CDF Use Cases

## Identify a dataset

a) Actions

          - User runs web browser to determine what metadata are available to describe a dataset.

          - User specifies metadata parameter cuts.

          - User submits query to the database using the web browser and obtains a list of datasets.

b)       Relevant Requirements: MW1,DFC1, DFC2, DFC3, DFC4

## Specify a new dataset

a)     Actions

          - User runs Data File Catalogue tools to describe new data sample.

b)       Relevant Requirements: MW2,DFC1,DFC2,DFC3,DFC4

## Submit a job

a)     Actions

          - User specifies resources needed, and optionally:

  - an input dataset

  - an output dataset

  - an input set of simulation parameters

          - The cpu and data requirements are matched.

b)       Relevant Requirements: DFC2,MW1,MW4,MW5,MW6,MW7,MW8,MW10

## Specify simulation parameters

a)     Actions

          - User runs simulation parameter GUI to describe new data sample

b)       Relevant Requirements:MW0,MW13,MW14

## Populate UK disks with secondary data set

a)	Actions:

          - User identifies secondary datasets to be transferred to the UK.

          - User submits a list to an application which (i) locates data at FNAL, (ii) stages data if needed, (iii) copies data to appropriate mass storage in the UK.

          - Once data is copied, the relevant book-keeping database entries are updated.

          - The status of the transfer is returned to the user.

b)	Relevant Requirements:MW11,HW1,MW3,MW5,MW9

## Reprocess secondary data set

a)	Actions:

          - User prepares revised reprocessing executable on own machine. Revised executable could involve addition of extra information (eg. secondary verticies) to event, or the improvement of existing reprocessing code.

          - User identifies secondary datasets to reprocess.

          - User submits executable and dataset specification script to application which directs job to where data resides.

          - Data are written to disk as reprocessing proceeds. Location of dataset is updated concurrently in book-keeping database.

          - The status of the job is returned to the user.

          - If desired (eg. if reprocessing motivated by problem in original secondary dataset), data can also be transferred to FNAL. Dataset description is updated in book-keeping database.

b)	Relevant Requirements:MW1,MW4,MW10,MW11,MW12

## Skim to create compressed sample

a)	Actions:

          - User prepares skimming executable on own machine.

          - User identifies secondary datasets to reprocess.

          - User specifies a new dataset for output of skim.

          - The output skimmed data are either written to disk or stored as pointers to run/event numbers. Location and description of dataset is updated concurrently in data file catalogue.

          - The status of the job is returned to the user.

b)	Relevant Requirements:MW1,MW2,MW4,MW10,MW11

## Compression of sample into Standard Ntuple

a)	Actions

          - User identifies secondary datasets to process.

          - User specifies a new dataset for output Ntuple.

          - User submits script to an application which directs job to where data resides.

          - Location and description of output ntuples are stored in book-keeping database.

          - The status of the job is returned to the user.

b)	Relevant Requirements:MW1,MW2,MW4,MW10,MW11

## Use Ntuples

a)	Actions

          - User identifies secondary datasets to retrieve Ntuple to process.

          - User submits a job with the requirement it run on his own machine to analyse Ntuples.

b)	Relevant Requirements:MW11

## Simulation of general signal and background samples

a)  Actions

          - User specifies simulation parameters. There is no need to prepare a specific simulation executable as this is part of the standard release of the CDF software.

          - User specifies a new dataset for output of simulation.

          - User submits job.

          - User monitors progress.

          - Output data is copied to mass storage and its location and description catalogued in the book-keeping database.

          - The status of the job is returned to the user.

b)  Relevant Requirements :MW1,MW2,MW4,MW10,MW11,DFC5

## High statistics simulation for investigation of systematic effects

a)  Actions

          - User simulates general signal and background samples with the constraint that the output histograms, numbers and Ntuples are directed to his own machine and that no dataset be made.

b)  Relevant Requirements:MW1,MW2,MW4,MW10,MW11,DFC5

# CDF-UK Resources

The CDF-UK group has a variety of hardware resources, software resources and experience that can be used to meet the requirements stated.  This section outlines the current state of CDF hardware available in the UK, the CDF “Middleware” tools, and experience gleaned from the CDF Level 3 trigger and database.

## Hardware Resources

CDF is expected to store over 1 Petabyte of data to tape in RunII.  The UK CDF institutions have been awarded a £1.8m grant from the Joint Infrastructure Fund (JIF) for computing equipment located in the UK and at the experimental site.  About 4/5 of this award is being spent on high-speed high-volume disk storage with high bandwidth access to local CPUs while the remainder is allocated to lease a dedicated network link to Fermilab to improve interactive access to computing resources at the experiment and to provide internet video conferencing capabilities.  A schematic of the infrastructure request is shown below.

To date, a 10TB RAID has been provided to CDF and is being used to hold the express data stream.  A similar sized contribution will be made to the experiment next year.

The JIF grant has supplied each of the four UK institutions on CDF (Glasgow, Liverpool, London, Oxford) with an IBM 8-way SMP server connected via a Fibre Channel link to its own 1TB RAID. A similar system, twice as large, has also been provided to RAL for use by all the UK groups.  Next year, the remainder of the grant will be used to approximately double the computing and storage capacity.  UK institutes also have access to about 30 PCs at both Fermilab and the home institutions.

We intend to place the JIF computing and data-storage facilities on the UK GRID so that the CDF data and our combined computing power are seamlessly available, initially to all the UK groups, and later for access by the CDF collaboration.  A further goal is to make our disk storage and CPU available to the whole particle physics community so that the CDF prototype GRID grows into, forms, and becomes part of the GRID for Particle Physics.

## MAP Simulation Facility

The MAP facility at Liverpool is specifically designed for large scale simulation, and  currently consists of 300 Linux boxes, each with local disk storage.  Due to a recent SRIF award, MAP will be upgraded in December 2001 to 1500 processors.  MAP has recently been GRID-enabled to allow remote job submission from authorized users, with job outputs returned to remote machines.  MAP will satisfy all of the UK CDF simulation requirements, in addition to assisting with the LHCb and ATLAS data challenges (see respective proposals), provided sufficient human resources are available.

## Current CDF ‘Middleware’ Tools

At present, we will proceed towards our physics goals in a completely manual and non-automated fashion.  Data sets are located at Fermilab and will be sent to (and around) the UK. Data sets in the UK will be tracked manually.  All UK computers will be set up with the same directory structure and accounts and all UK CDF members have access to each computer.  Local groups will have priority on their own machines.  Large CPU usage will be scheduled by email or phone requests.

The following tools are at our disposal:

- ftp, bbftp and Gridftp for transferring the data.   In addition there are automated scripts which search for new data, and transfer it when found.

- A ‘Data File Catalogue Browser’ which is a web based form to allow data of interest to be located.

- A staging facility named the `Data Inventory Manager’ that identifies whether data is on disk, and if not, stages it from tape.

- Standard data processing and simulation executables can be customised via tcl control commands.

- A mechanism by which the CDF database can be exported to remote computers.

- A system which schedules simulation jobs on MAP.

## Level-3 Trigger

The UK CDF groups have the responsibility for creating the executables that are run on the CDF Level-3 PC farm. This has many aspects that are of interest to GRID. For example, database book-keeping methods have been devised for automatically tagging and keeping track of which code versions were used to build which executables in order to ensure strict reproducibility of the results. Methods have been devised for discovering and packaging up into tar-balls all the dependencies (shared libraries, flat files etc.) of a given executable such that it can run on any machine with the correct OS installation. In addition, Level-3 relies on the export into flat-file format of required database constants, again with the result that the executable can be run on machines without connections to the central CDF database servers.

## CDF Database

The UK CDF groups have designed, implemented and managed the CDF database project, which is responsible for storing, cataloguing and retrieving calibrations, triggers, run conditions, hardware configurations and the data file catalogue.   Experience has been gained in the following areas:

- Maintenance of the Oracle relational database management system: this includes defining the database architecture (ie. rollback, temporary and user segments, disk configuration including choice of RAID) and optimizing the parameters that control it (eg. system memory, simultaneous connections).

- Establishment of high availability (>99% up time) system due to online and offline requirements.

- Provision of a non-expert environment to users.

- Provision of a web-based database browser for users.

- Simulation and monitoring of the database size, rate of growth and access patterns to ensure adequate performance.

- Replication. The online database is replicated offline, to protect online operations from offline use.

- API. Use of code generation to provide a standard C++ environment for read/write access.

- Export to remote institutes. Development of a prototype scheme for export of databases to remote sites.

- Evolution of schema to adapt to changing requirements.

- Manpower evaluation.

All of the items described above are relevant for the development and effective operation of  the GRID.

# Timescales and Goals

There are three distinct phases to our project.  The first is a manual implementation and is currently underway.  The second automates the handling of the data sets.  The third automates the job submission and control.

## Stage 1: Manual Implementation

- Arrange a common structure on all UK CDF machines.

- Make sure access is available to all UK CDF physicists.  There may be some security issues here; at a minimum access from one UK CDF machine to another should be possible.

- Locate datasets at FNAL using the ‘Data Catalogue Browser’ and transfer to UK by ftp, possibly using automated scripts.

- Coordinate where datasets are located.

- Circulate this information by email, web pages, and word of mouth.

- Create executables by hand.  Communicate with tcl file.  Insert dataset name by hand.

- Use basic monitoring tools to show system load.

- Investigate a basic scheduling system (e.g. set the priority level so that local users have priority).

- Implement a basic sleep and kill facility so that local users have priority.

- Export the CDF database by hand to remote machines using existing tools.

These tasks are underway now.  The timescale for completion is the end of 2001.  They will be done irrespective of GRID developments and will use the existing UK physicist’s effort on CDF and thus do not require additional manpower from GridPP.

## 2. Automatic handling of data sets

- Automatic registration and update of datasets: recording of movement, type, medium (disk, tape, box beside tape) and creation of datasets.  Tools which might achieve this are LDAP, Globus, SAM etc.

- Monitor network traffic.

- Require a single method which returns the location of data, whether it be in the UK or at FNAL.  (The FNAL end requires interfacing with existing CDF database.)

- Broadcast available CPU from each of the UK machines.

- Methods for the automatic distribution, suitability and performance of the CDF database (This is CDF specific.)

- More sophisticated monitoring: listing of jobs on each machine, with time elapsed and an estimate of time remaining.

- Interface of MAP simulation output with Data File Catalogue.

These tasks will automate the cataloging of the data sets.  Jobs will still be submitted ‘by  hand’.  For the most part, we will use common GRID tools similar to those we expect are required by the LHC experiments.  There is some CDF specific implementation of them however, particularly in interfacing with the CDF databases.  The timescale for completion is ‘asap’ since we are currently taking data.  Realistically we suspect it will take one year.  If it takes longer than 2004, then it is of little use to us.  The tasks will not be achieved without new manpower.

## Stage 3. Automated job submission

The job submission should be fully automated and seamless so that a user merely has to specify the executable and data.  The decision on where to run the job takes account of available CPU, network conditions and disk contents.  Possible tools are Globus, Condor etc.   The timescale for this is 18 months to 2 years.  Ideally it should be available by mid 2004 although it is still useful up until mid 2005.

# Collaborative Effort and Manpower Needs

We expect that many of the tools we need are also required by the LHC experiments, BaBar and D0.  Synergies with the SAM software of D0 clearly exist, and need to be examined to see if they satisfy our requirements. Hardware resources within the UK which can be pooled between experiments include the MAP simulation facility, and ScotGrid.

Contacts with Particle Physics Data Grid (PPDG) through Fermilab have been established and the Globus Toolkit will be installed on the CDF central systems and machines connected to the UK JIF network.  Both Rutgers and the University of Chicago wish to collaborate with UK CDF on GRID issues. We have had discussions with Ruth Pordes, co-leader of PPDG, who is anxious that a GRID-like solution be found for data distribution at CDF.  Currently, no one solution is envisaged for this; it thus presents an excellent opportunity to use Fermilab resources and for the UK to play a leading role in this extremely important initiative.

Under the assumption that GridPP will provide a common infrastructure for the UK physics experiments we estimate, based on our experience with databases at CDF, that about 2 FTE /year are required to interface the CDF specific elements to UK GRID.  In addition, 0.5 FTE /year are required to develop and maintain the CDF interface to MAP.

# Summary

CDF is in a position to offer concrete requirements and use cases based on the present experience of both commissioning and doing physics in a hadron collider environment.

Furthermore the CDF UK groups can offer the experience gained in their roles in design and coordination of the databases, the handling of data in level 3 and the operations of the processing farms.  We believe that in addition to providing a testbed for data transfer and cataloguing for the GRID, CDF will help create, define and develop the GRID middleware tools for the future.

# Appendix: The Data File Catalogue

The Data File Catalogue (DFC) is the currently existing utility used to store and retrieve information about CDF datasets. It consists of a relational database (currently implemented in Oracle) together with an API to query the database from the CDF software. Datasets are described as collections of filesets, which in turn are described as collections of files. Files themselves contain run sections, which are the smallest units of data described in the DFC and correspond physically to approximately 30 seconds of data-taking. The DFC also contains the mapping between filesets and tape partitions in the CDF tape store.

Datasets are specified to CDF applications in the fragment of the Tcl control file read by the Data Handling Input Module (DHInputModule). The DHInputModule gathers the tape partition numbers corresponding to that dataset’s filesets by querying the DFC. The DHInputModule communicates these to a program called the Disk Inventory Manager (DIM) that contains a list of which tape partitions are currently staged to disk. The required filesets already present on disk are passed back to the DHInputModule to begin processing while the tape partitions that need to be staged are passed to a tape daemon to initiate the relevant tape mounting and staging operations. A key requirement in the overall design of these data-handling elements has been transparency to the end-user, in the sense that all the necessary tape and disk manipulations go on behind the scene once the datasets themselves have been specified.

The DFC and DIM together are similar in concept to a GRID-style replica catalogue. It is indeed forseen that DFC’s will be installed to manage storage at remote sites as well as at Fermilab. Clearly though, there are many issues that need to be addressed in the context of GRID. For example:

- Event level meta-data. The smallest unit of data is the run section, as described above. This has the consequence that “virtual” datasets formed, in the most naïve sense, from lists of run and event numbers, cannot easily be accommodated in the current DFC scheme.

- Site specific information. The DFC and DIM have so far been developed and run only at Fermilab. Assumptions are made about local file structures, for example relating to the staging area path name. Therefore it is likely that some work would be needed to fully separate these utilities from site specific information that should be stored and accessed in appropriate database entries.

- Links to other meta-data. Other meta-data such as run conditions and trigger information is not directly linked to the DFC schema. Therefore the DFC as it stands is not a true meta-data store.